# Software Test Plan

Test Plan is the sub-set of the whole plan you had submitted earlier.
Although it has more details in terms of activities of the software testing you would do on your FYP.

Assume your estimation of efforts is approximately half day per screen / report.

| S. No | Description | Test Engineer | Start Date | End Date |
| --- | --- | --- | --- | --- |
|  | SCREENS |  |  |  |
| 1 | LandingPage.jsx (Public Landing Page) | Abdul Rafay | 01-Apr-2026 | 01-Apr-2026 |
| 2 | LoginPage.jsx (Login Screen) | Abdul Rafay | 01-Apr-2026 | 01-Apr-2026 |
| 3 | SignupPage.jsx (Signup/Registration Screen) | Abdul Rafay | 02-Apr-2026 | 02-Apr-2026 |
| 4 | VerifyEmail.jsx (Email Verification Screen) | Abdul Rafay | 02-Apr-2026 | 02-Apr-2026 |
| 5 | ForgotPasswordPage.jsx (Forgot Password Screen) | Abdul Rafay | 03-Apr-2026 | 03-Apr-2026 |
| 6 | ResetPasswordPage.jsx (Reset Password Screen) | Abdul Rafay | 03-Apr-2026 | 03-Apr-2026 |
| 7 | Dashboard.jsx (Main Analytics Dashboard Screen) | Abdul Rafay | 04-Apr-2026 | 04-Apr-2026 |
| 8 | ChurnPrediction.jsx (Customer Churn Analytics Page) | Abdul Rafay | 04-Apr-2026 | 04-Apr-2026 |
| 9 | InventoryForecast.jsx (Inventory & Demand Forecast Module) | Abdul Rafay | 05-Apr-2026 | 05-Apr-2026 |
| 10 | MarketingAnalysis.jsx (Marketing & Audience Segmentation Module) | Abdul Rafay | 05-Apr-2026 | 05-Apr-2026 |
| 11 | SalesAnalysis.jsx (Sales & Revenue Analytics Screen) | Abdul Rafay | 06-Apr-2026 | 06-Apr-2026 |
| 12 | SalesTrend.jsx (Sales Trends Unrouted Component Screen) | Abdul Rafay | 06-Apr-2026 | 06-Apr-2026 |
| 13 | DatasetUpload.jsx (Dataset Upload Module) | Abdul Rafay | 07-Apr-2026 | 07-Apr-2026 |
| 14 | SettingsPage.jsx (Settings Selection Menu) | Abdul Rafay | 07-Apr-2026 | 07-Apr-2026 |
| 15 | Settings.jsx (Platform Settings Unrouted Component Screen) | Abdul Rafay | 08-Apr-2026 | 08-Apr-2026 |
| 16 | AnalyticsPage.jsx (Reports & Export Page) | Abdul Rafay | 08-Apr-2026 | 08-Apr-2026 |
| 17 | Analytics.jsx (History & Logs Unrouted Component Screen) | Abdul Rafay | 09-Apr-2026 | 09-Apr-2026 |
| 18 | AdminSettings.jsx (Integration Hub / Admin Settings Screen) | Abdul Rafay | 09-Apr-2026 | 09-Apr-2026 |
| 19 | LandingScene3D.jsx (Three.js Visual Canvas Component Screen) | Abdul Rafay | 10-Apr-2026 | 10-Apr-2026 |
| 20 | CognitiveCore.jsx (Three.js Background Canvas Component Screen) | Abdul Rafay | 10-Apr-2026 | 10-Apr-2026 |
| 21 | marketing/SolutionsPage.jsx (Solutions Marketing Page) | Abdul Rafay | 11-Apr-2026 | 11-Apr-2026 |
| 22 | marketing/FeaturesPage.jsx (Features Showcase Marketing Page) | Abdul Rafay | 11-Apr-2026 | 11-Apr-2026 |
| 23 | marketing/HelpCenterPage.jsx (Help Center FAQ Marketing Page) | Abdul Rafay | 12-Apr-2026 | 12-Apr-2026 |
| 24 | marketing/PrivacyPolicyPage.jsx (Privacy Policy Legal Page) | Abdul Rafay | 13-Apr-2026 | 13-Apr-2026 |
| 25 | marketing/ContactPage.jsx (Contact & Support Marketing Page) | Abdul Rafay | 14-Apr-2026 | 14-Apr-2026 |
| 26 | marketing/SecurityPage.jsx (Security & Trust Marketing Page) | Abdul Rafay | 15-Apr-2026 | 15-Apr-2026 |
| 27 | marketing/AboutPage.jsx (About Project Marketing Page) | Abdul Rafay | 16-Apr-2026 | 16-Apr-2026 |
| 28 | marketing/DocumentationPage.jsx (User Guide & API Docs Page) | Abdul Rafay | 17-Apr-2026 | 17-Apr-2026 |
| 29 | marketing/PricingPage.jsx (Pricing Plans Marketing Page) | Abdul Rafay | 18-Apr-2026 | 18-Apr-2026 |
| 30 | marketing/TermsOfServicePage.jsx (Terms of Service Legal Page) | Abdul Rafay | 19-Apr-2026 | 19-Apr-2026 |
| 31 | marketing/FutureRoadmapPage.jsx (Future Roadmap Marketing Page) | Abdul Rafay | 20-Apr-2026 | 20-Apr-2026 |
| 32 | settings/ProfileSettings.jsx (Profile Settings Panel) | Muhammad Abdullah | 21-Apr-2026 | 21-Apr-2026 |
| 33 | settings/RolesSettings.jsx (User Roles & Permissions Panel) | Muhammad Abdullah | 21-Apr-2026 | 21-Apr-2026 |
| 34 | settings/TeamSettings.jsx (Team Workspace Settings Panel) | Muhammad Abdullah | 22-Apr-2026 | 22-Apr-2026 |
| 35 | settings/HealthSettings.jsx (System Health Settings Panel) | Muhammad Abdullah | 22-Apr-2026 | 22-Apr-2026 |
| 36 | settings/AppearanceSettings.jsx (Appearance Settings Panel) | Muhammad Abdullah | 23-Apr-2026 | 23-Apr-2026 |
|  | REPORTS SECTION |  |  |  |
| 37 | Sales Performance Report (Dynamic PDF Export Feature) | Muhammad Abdullah | 23-Apr-2026 | 23-Apr-2026 |
| 38 | High-Risk Customers Export (Dynamic CSV Export Feature) | Muhammad Abdullah | 24-Apr-2026 | 24-Apr-2026 |
| 39 | Customer Churn Executive Summary (Dynamic PDF Export Feature) | Muhammad Abdullah | 24-Apr-2026 | 24-Apr-2026 |
| 40 | Inventory Replenishment Alert (Dynamic PDF Export Feature) | Muhammad Abdullah | 25-Apr-2026 | 25-Apr-2026 |
| 41 | Audience Segmentation Report (Dynamic PDF Export Feature) | Muhammad Abdullah | 25-Apr-2026 | 25-Apr-2026 |
| 42 | cleanup_audit_report.md (Root Project Handoff Audit Report) | Muhammad Abdullah | 26-Apr-2026 | 26-Apr-2026 |
| 43 | churn_customer_list_audit_report.md (Static Verification Report) | Muhammad Abdullah | 26-Apr-2026 | 26-Apr-2026 |
| 44 | churn_dashboard_audit_report.md (Static Visual Verification Report) | Muhammad Abdullah | 27-Apr-2026 | 27-Apr-2026 |
| 45 | inventory_chart_audit_report.md (Static Coverage Audit Report) | Muhammad Abdullah | 27-Apr-2026 | 27-Apr-2026 |
| 46 | inventory_dashboard_audit_report.md (Static Local Dev Test Audit Report) | Muhammad Abdullah | 28-Apr-2026 | 28-Apr-2026 |
| 47 | inventory_dashboard_full_audit_report.md (Static Enterprise Audit Report) | Muhammad Abdullah | 28-Apr-2026 | 28-Apr-2026 |
| 48 | marketing_ai_data_trust_fix_report.md (Static Data Integrity Report) | Muhammad Abdullah | 29-Apr-2026 | 29-Apr-2026 |
| 49 | marketing_animation_performance_audit_report.md (Static Performance Report) | Muhammad Abdullah | 29-Apr-2026 | 29-Apr-2026 |
| 50 | marketing_animation_performance_fix_report.md (Static Performance Fix Report) | Muhammad Abdullah | 30-Apr-2026 | 30-Apr-2026 |
| 51 | marketing_dashboard_full_audit_report.md (Static Enterprise Audit Report) | Muhammad Abdullah | 30-Apr-2026 | 30-Apr-2026 |
| 52 | marketing_dashboard_redesign_plan.md (Static Redesign Strategy Report) | Muhammad Abdullah | 01-May-2026 | 01-May-2026 |
| 53 | marketing_enterprise_performance_fix_report.md (Static Performance Fix Report) | Muhammad Abdullah | 02-May-2026 | 02-May-2026 |
| 54 | marketing_mapping_restore_report.md (Static Configuration Restore Report) | Muhammad Abdullah | 03-May-2026 | 03-May-2026 |
| 55 | marketing_performance_optimization_report.md (Static Profiling Optimization Report) | Muhammad Abdullah | 04-May-2026 | 04-May-2026 |
| 56 | marketing_phase1_implementation_report.md (Static Refactoring Phase 1 Report) | Muhammad Abdullah | 05-May-2026 | 05-May-2026 |
| 57 | marketing_phase2_implementation_report.md (Static Performance Phase 2 Report) | Muhammad Abdullah | 06-May-2026 | 06-May-2026 |
| 58 | inventory_ai_dataset_readiness.md (Static Model Readiness Report) | Muhammad Abdullah | 07-May-2026 | 07-May-2026 |
| 59 | inventory_ai_model_audit_report.md (Static Deep Verification Model Report) | Muhammad Abdullah | 08-May-2026 | 08-May-2026 |
| 60 | inventory_arima_live_report.md (Static ARIMA Model Evaluation Report) | Muhammad Abdullah | 09-May-2026 | 09-May-2026 |
| 61 | inventory_q_learning_report.md (Static Q-Learning Model Evaluation Report) | Muhammad Abdullah | 10-May-2026 | 10-May-2026 |

## Clarifying Notes on Project Inventory

• Unrouted Component Screens (Note 1):
   - LandingScene3D.jsx and CognitiveCore.jsx are Three.js Canvas visual backgrounds/sub-components stored inside the pages directory. They are included in the screens list because they physically exist in frontend/src/pages/, though they are loaded into main pages rather than being directly routed.
   - SalesTrend.jsx and Settings.jsx and Analytics.jsx are unrouted component screens that are left in the pages directory but have been replaced/refactored into SalesAnalysis.jsx, SettingsPage.jsx, and AnalyticsPage.jsx respectively. They are included to guarantee complete testing of all files in the pages folder.
• Commented-out Admin integration:
   - AdminSettings.jsx corresponds to the integration hub which is currently defined in the pages folder, but its route is commented out in App.jsx (/admin/connectors).
• Static Audit Reports (Note 2):
   - The static .md reports in backend/reports/ represent model and layout audit evaluations. Corresponding .json audit value files (churn_dashboard_audit_values.json, inventory_dashboard_audit_values.json, inventory_ai_model_audit_values.json, inventory_arima_live_values.json, and inventory_q_learning_values.json) are associated data-store logs linked to their respective reports and are tested concurrently with the parent markdown validation step.